## Slide 1: Lecture 04 Availability
Topics
  Chapter 5 – Availability
August 30, 2017
CSCE 741 Software Process
Lecture 3 -- Sprints and Spring
  Agile
  Scrum
  Spring Boot
Readings:ES Ch 4-

## Slide 2
Last Time
  Scrum and Agile <ES=Essential Scrum chapters 2-3>
Abbreviations
  ES for Essential Scrum = Rubin, Kenneth S.. Essential Scrum: A Practical Guide to the Most Popular Agile Process (Addison-Wesley Signature Series (Cohn)) (p. 61). Pearson Education. Kindle Edition.
New
  yyy

## Slide 3: Sprints
Scrum organizes work in iterations or cycles of up to a calendar month called sprints.
Sprints
are timeboxed, have a short and consistent duration,
  Fixed length 2-4 weeks
  Exception might be made for first sprint to get framework up
have a goal that shouldn’t be altered once started, and must reach the end state specified by the team’s definition of done.
Essential Scrum by Rubin Ch 04

## Slide 4: Figure 4.1
Planning
Implementation
Sprint Review
Sprint retrospective
<Refactor if necessary>
Essential Scrum by Rubin Ch 04

## Slide 5: Figure 4.2 Benefits of timeboxing
Work in Progress limited
Prioritization
Essential Scrum by Rubin Ch 04

## Slide 6: Benefits of short duration
Essential Scrum by Rubin Ch 04

## Slide 7: Excitement over time
Essential Scrum by Rubin Ch 04

## Slide 8: Checkpoints waterfall vs scrum
Essential Scrum by Rubin Ch 04

## Slide 9: Exceptions to consistent duration
First iteration might need to be longer
Considering a change from longer to shorter cycle
Annual holidays occur in middle of sprint
Product release in one week
Essential Scrum by Rubin Ch 04

## Slide 10: When are we done?
Essential Scrum by Rubin Ch 04

## Slide 11: Chapter 5 Requirements and User Stories
Essential Scrum by Rubin Ch 05

## Slide 12: That might be what I said it is not what I want
Customer: “Now that I see these built features, I realize I need this other feature that isn’t in the requirements document.”
Developers: “If you wanted that feature, why didn’t you specify it up front?”
Customer: “Well, I didn’t realize I needed that feature until I saw the product coming together.”
Developers: “Well, if you had thought longer and harder about the requirements up front, you would have found that feature then instead of now.”
Essential Scrum by Rubin Ch 05

## Slide 13: User Stories
Conextra format
Essential Scrum by Rubin Ch 05

## Slide 14: User Story Template
Essential Scrum by Rubin Ch 05

## Slide 15: Example
Essential Scrum by Rubin Ch 05

## Slide 16: Conversations
Conversations among product owner (customer), developers and stake holders
Conversations
  When written
  When revised
  When prioritized
  When estimated
  During sprint planning
  During design, implementation, and testing
Frequent conversations “enable a richer exchange of information”
Essential Scrum by Rubin Ch 05

## Slide 17: User Story with extra reference data
Essential Scrum by Rubin Ch 05

## Slide 18: Conditions of satisfaction of a user story
Essential Scrum by Rubin Ch 05

## Slide 19: Behavioral Driven Design (BDD)
Specification by example
Acceptance-test-driven-design (ATDD)
Essential Scrum by Rubin Ch 05

## Slide 20
Essential Scrum by Rubin Ch 05

## Slide 21: Acronyms for good user stories
The INVEST criteria are Independent, Negotiable, Valuable, Estimatable, Small (sized appropriately), and Testable. <ES Ch 05>
SMART User Stories are specific, measurable, assignable, realistic, time-related
    https://www.scrumalliance.org/community/articles/2017/january/create-smart-user-stories-with-the-definition-of-d
Essential Scrum by Rubin Ch 05

## Slide 22: Invest in User Stories
Independent,
Negotiable,
Valuable,
Estimatable,
Small (sized appropriately), and
Testable
Essential Scrum by Rubin Ch 05

## Slide 23: SMART User Stories
SMART User Stories
S – specific
M – measurable
A – assignable
R - realistic
T - time-related
Essential Scrum by Rubin Ch 05

## Slide 24: Non-functional requirements
Essential Scrum by Rubin Ch 05

## Slide 25: Examples of Non-functional requirements
Essential Scrum by Rubin Ch 05

## Slide 26: Examples of Non-functional requirements
Essential Scrum by Rubin Ch 05

## Slide 27
Essential Scrum by Rubin Ch 05

## Slide 28
User story workshops
User Story maps
Storyboards
Essential Scrum by Rubin Ch 05

## Slide 29
Essential Scrum by Rubin Ch 05

## Slide 30: Setting up
Install Java
Install Eclipse
Install STS
Maven, … other things I might be forgetting
Essential Scrum by Rubin Ch 05

## Slide 31: Spring Framework

## Slide 32: Yeoman – Yet another framework

## Slide 33: Schedule -DB
Read schedules, and then be able to answer:
Who is teaching a particular section?
Particular course?
Has ever taught a particular course?
Number of students taught by each faculty by semester?
  Number of sections?
  Number of courses?
Same as 4 except for dept.
How many adjuncts, lecturers, Tas, Assistant prof. Associate Prof., Prof.?

## Slide 34: Object Model, DB ER model

## Slide 35: Reading the Web
Open URLs
Read and parse HTML
Beautiful Soup (Python)
Jsoup